# Statuspage Migration Plan

Publishing VSP Public Status Feed

VSP Engineering / Ops

8 May 2026

# 1. Goal

Publish VSP’s operational status to a public, externally-hosted status page so that:

- Customers can subscribe to incident notifications without an account

- Auditors / 3PAOs can verify uptime claims independently

- The 90-day uptime history starts accruing from launch — required for the “operational effectiveness” evidence in SOC 2 Type II

- Trust Center page (/trust/) consumes the same data via API

# 2. Vendor selection

| Vendor | Cost | Fit | Recommendation |
| --- | --- | --- | --- |
| Statuspage.io (Atlassian) | $29-99/mo | Best brand recognition, mature integrations | Primary recommendation |
| Instatus | $20-50/mo | Cheaper, simpler UI | Acceptable budget alternative |
| Cachet (self-hosted) | Free + hosting | Full control, lower trust signal | Only if data residency forces it |
| GitHub Pages + Hugo | $0 + dev time | Full control, lowest trust signal | Not recommended |

Choose Statuspage.io. Brand recognition matters for trust signalling. Cost ($29/mo Hobby = $348/year) is rounding error in the $250k Q3 budget.

# 3. Components to monitor

Map directly to GET /api/v1/status JSON shape:

| Component | Source signal | Statuspage status name |
| --- | --- | --- |
| Gateway API | components[].name=="gateway" | “API Gateway” |
| Scanner pipeline | components[].name=="scanner" | “Scan Pipeline” |
| Audit log | components[].name=="audit_log" | “Audit Log Integrity” |
| Database | (from /api/v1/status compute) | “Primary Database” |
| Redis | (from /api/v1/status compute) | “Cache & Queue” |
| External integrations (Stripe, VirusTotal) | manual | “Third-Party Integrations” |

Status mapping:

| /api/v1/status value | Statuspage status |
| --- | --- |
| operational | Operational |
| degraded | Degraded Performance |
| partial_outage | Partial Outage |
| major_outage | Major Outage |

# 4. Automated polling setup

Statuspage.io supports component status updates via REST API. Cron-based polling pulls VSP /api/v1/status every 60 seconds and pushes deltas.

## 4.1 GitHub Actions workflow (recommended)

# .github/workflows/statuspage-sync.yml
name: Statuspage Sync

on:
  schedule:
    - cron: '* * * * *'  # every minute
  workflow_dispatch:

permissions:
  contents: read

jobs:
  sync:
    runs-on: ubuntu-latest
    timeout-minutes: 2
    steps:
      - name: Pull VSP status
        env:
          VSP_BASE: ${{ secrets.PROD_BASE_URL }}
          SP_PAGE_ID: ${{ secrets.STATUSPAGE_PAGE_ID }}
          SP_API_KEY: ${{ secrets.STATUSPAGE_API_KEY }}
        run: |
          set -euo pipefail
          curl -s "$VSP_BASE/api/v1/status" -o vsp.json
          # Map components to statuspage IDs and PATCH each.
          ./scripts/sync_statuspage.sh vsp.json

Implementation script in scripts/sync_statuspage.sh (~60 lines) will:

- Read /api/v1/status JSON

- For each component, look up Statuspage component ID from STATUSPAGE_COMPONENT_MAP env var

- PATCH https://api.statuspage.io/v1/pages/{page_id}/components/{id} with {component: {status: ...}}

- Idempotent — only patches when status differs from last fetch

## 4.2 Alternative: webhook receiver

If GHA polling is too brittle, deploy a small relay:

- Statuspage.io provides webhook ingestion endpoints

- VSP gateway already emits notifications via DLQ → fanout

- Add a Statuspage destination to notification_config table

- Outbound webhooks flow naturally with HMAC signing + cert pinning

# 5. Incident templates

Pre-write 4 incident templates for common scenarios so the on-call engineer can paste rather than draft mid-incident:

## 5.1 Investigating template

{COMPONENT} performance issue — investigating

We’re investigating reports of degraded performance on {COMPONENT}. Symptoms: {OBSERVED}. Initial diagnosis underway. Updates every 15 minutes.

## 5.2 Identified template

{COMPONENT} root cause identified — implementing fix

We’ve identified the root cause as {RC}. A fix is being deployed; ETA {ETA}. Customer impact: {IMPACT}.

## 5.3 Monitoring template

{COMPONENT} fix deployed — monitoring

The fix has been deployed and metrics are returning to baseline. We will monitor for {N} minutes before declaring resolved.

## 5.4 Resolved template

{COMPONENT} resolved — full post-mortem within 5 business days

The issue is fully resolved. Total customer-visible impact: {DURATION}. Affected: {SCOPE}. A full post-mortem will be published at status.vsp.vn within 5 business days.

# 6. Subscriber notification configuration

Statuspage offers email + SMS + Slack + RSS subscriptions. Enable all by default.

For enterprise customers (PRO tenant tier), additionally:

- Webhook subscription — push to their status-aggregation tool

- Daily digest — even on green days, send “operational” summary

# 7. Trust Center integration

Update /trust/index.html Live Operational Status section to also embed Statuspage’s badge:

<!-- Add below current live status block -->
<a href="https://status.vsp.vn"
   target="_blank"
   class="statuspage-badge">
  <img src="https://status.vsp.vn/badge"
       alt="VSP Status" />
</a>

This gives customers a single source of truth across both /trust/ (internal-pulled) and status.vsp.vn (externally-hosted).

# 8. Migration timeline

| Phase | Duration | Action | Owner |
| --- | --- | --- | --- |
| 1 — Signup | 1 day | CFO approves $348/yr; Ops signs up Statuspage Hobby plan | Ops + CFO |
| 2 — Component setup | 1 day | Create 6 components per §3 | Ops |
| 3 — Sync workflow | 2 days | Deploy .github/workflows/statuspage-sync.yml + scripts/sync_statuspage.sh | Engineering |
| 4 — Smoke test | 1 day | Manually trigger a fake degraded state; verify it reaches subscribers | Engineering |
| 5 — Launch | 1 day | Update DNS status.vsp.vn → Statuspage.io; announce in /trust/ | Engineering + Marketing |
| Total | ~1 week |  |  |

90-day uptime data starts accruing from Phase 5. SOC 2 Type II operational-effectiveness evidence requires ≥3 months of clean data — so launching by 15 June 2026 ensures we have evidence ready for a Q4 2026 SOC 2 audit window.

# 9. Cost summary

| Item | Year 1 | Recurring |
| --- | --- | --- |
| Statuspage.io Hobby plan ($29/mo) | $348 | $348/yr |
| Engineering time (~1 week) | $5,000 | $0 (one-time setup) |
| Total | $5,348 | $348/yr |

Within 02_CFO_BUDGET_MEMO.md §5 line item for “Public status page” ($25–$100/mo = $300–$1,200/yr).