# Request for Proposal — Third-Party Security Assessment

VSP Platform — VSP Security Audit Engagement Q3 2026

VSP Engineering / Compliance

8 May 2026

# 1. Cover letter

To: [Account Manager — Coalfire Federal / Schellman Compliance / A-LIGN] From: [CISO / VSP Engineering], security@vsp.vn Date: to be filled at send Subject: RFP — Third-Party Security Assessment for VSP Platform v1.4 (FedRAMP Moderate-aligned)

Dear [Firm Name],

VSP (Vietnam Security Platform) is requesting proposals for a third-party security assessment of our DevSecOps platform aligned with one of the following frameworks:

- FedRAMP Moderate baseline (preferred)

- SOC 2 Type I — Security & Availability

- ISO/IEC 27001:2022 Stage 1 readiness review

We are at DSOMM 3.95 self-attested with full code-side controls in place, and engaging a 3PAO is the explicit next step on our path to DSOMM 4.0 / FedRAMP Moderate ATO.

This RFP includes everything you need to scope the engagement without further pre-engagement calls:

- Statement of Work template (docs/audit/3PAO_STATEMENT_OF_WORK.md)

- Scope of Test (docs/audit/SCOPE_OF_TEST.md)

- Risk Register (docs/audit/RISK_REGISTER.md)

- Architecture diagram (docs/ARCHITECTURE.md)

- Pre-built audit evidence bundle: GET /api/v1/audit/bundle (zip with manifest.json + 11 artefact groups + SHA-256 per file)

We expect proposals to be fixed-price with a clear change-order process. Please respond by 30 May 2026.

Sincerely,

[CISO Name] Chief Information Security Officer VSP Platform security@vsp.vn

# 2. Engagement summary

## 2.1 Target framework

| Option | Preference | Why |
| --- | --- | --- |
| FedRAMP Moderate | ✓ Primary | Targeting US federal customers + DoD pipeline |
| SOC 2 Type I | Acceptable | Required by enterprise SaaS customers |
| ISO 27001:2022 Stage 1 | Acceptable | Required for EU customers under NIS2 |
| Combined SOC 2 + ISO 27001 | Bonus | If your firm offers both with shared evidence |

## 2.2 System scope

| Component | Description |
| --- | --- |
| Gateway service | cmd/gateway — public HTTP API (150+ endpoints) |
| Cosign API | cmd/cosign-api — supply-chain sign / verify |
| DAST API | cmd/dast-api — DAST execution |
| Email API | cmd/email-api — outbound notifications |
| Scanner orchestrator | cmd/scanner — 26-tool unified runner |
| Scheduler API | cmd/scheduler-api — cron-based scans |
| Software inventory | cmd/sw-inventory — SBOM aggregation |
| Helm chart | deploy/helm/ — production deployment artefact |
| PostgreSQL 14+ | Schema in migrations/ (44 migrations) |
| Redis 6+ | Cache + asynq queue + JWT blacklist |

Total Go source: ~50,000 lines across 25+ internal packages.

## 2.3 Out-of-scope

- Customer-deployed infrastructure (datacentre, network, OS hardening)

- Customer-managed identity provider (OIDC / SAML federation partner)

- Third-party SaaS integrations (Stripe, VirusTotal, Slack)

- Production data and live customer-tenanted environments

# 3. Proposal requirements

Please include:

- Engagement plan — phases, weekly milestones, total duration

- Lead assessor’s CV — prior FedRAMP Moderate or SOC 2 experience

- Fixed price with capped re-test fees

- Insurance — minimum $5M E&O / Cyber Liability

- References — 2 prior engagements at companies of similar size

- 3PAO accreditation status — FedRAMP-PMO or AICPA license #

- Deliverables list — minimum the 7 deliverables in our SOW §3

- Vietnam / DoD experience — if any (preferred, not required)

# 4. Indicative pricing tiers

For reference (you may quote within or outside these ranges):

| Engagement | Indicative range | Duration |
| --- | --- | --- |
| FedRAMP Moderate readiness assessment | $80,000–$150,000 | 4–6 weeks |
| SOC 2 Type I attestation | $25,000–$60,000 | 3–5 weeks |
| ISO 27001:2022 Stage 1 readiness review | $15,000–$35,000 | 2–4 weeks |
| Combined SOC 2 Type I + ISO 27001 Stage 1 | $35,000–$80,000 | 4–6 weeks |

# 5. Selection criteria

We will evaluate proposals on (in order):

- Lead assessor seniority — minimum 5 years at FedRAMP-accredited firms

- Vietnam / DoD relevance — preferred, given our market mix

- Fixed price + change-order clarity — no time-and-materials surprises

- References — we will call both before signing

- Proposed schedule — 4–6 weeks preferred; <3 weeks suggests undersized team

# 6. Response logistics

- Submission deadline: 30 May 2026, 17:00 ICT

- Q&A period: through 23 May 2026 — questions to security@vsp.vn

- Selection decision: by 6 June 2026

- Engagement kickoff target: 16 June 2026

For technical Q&A, our engineering POC is engineering@vsp.vn. For commercial Q&A, compliance@vsp.vn.

# 7. Attachments (sent with this RFP)

- docs/audit/3PAO_STATEMENT_OF_WORK.md — Statement of Work template

- docs/audit/SCOPE_OF_TEST.md — Scope of Test

- docs/audit/RISK_REGISTER.md — Risk register (22 risks)

- docs/audit/AUDIT_ENGAGEMENT_GUIDE.md — VSP-side engagement playbook

- docs/EXECUTIVE_REPORT_2026Q2.docx — Executive overview of platform

- VSP self-attested mappings (live JSON at):

  - /api/v1/cisa-attestation/ssdf/draft

  - /api/v1/nist-csf/profile

  - /api/v1/recognition/soc2-readiness

  - /api/v1/recognition/iso27001-mapping

  - /api/v1/recognition/pci-dss-mapping

  - /api/v1/recognition/nis2-mapping

  - /api/v1/recognition/hitrust-mapping

  - /api/v1/recognition/ccpa-mapping

The audit evidence bundle is generated on-demand per tenant — we will provide a fresh download link upon receiving an engagement NDA.

Thank you for your time. We look forward to your proposal.

Sincerely,

[CISO Name] VSP Platform