# VSP Incident Response Tabletop Exercise — Q3-Q4 2026 Schedule

Quarterly cadence, 4 scenarios, recorded in registry

VSP Security Engineering

8 May 2026

# 1. Cover

| TO: | VSP Security Team (soc-team@vsp.vn) |
| --- | --- |
| CC: | Engineering Leads, CISO, Legal, CTO |
| FROM: | CISO Office |
| DATE: | 8 May 2026 |
| SUBJECT: | Tabletop exercise schedule — proof-of-practice for DSOMM L4 + 3PAO + SOC 2 |

# 2. Why now

DSOMM Level 4 (“Optimised”) and SOC 2 Type II both require evidence of incident response practice — not just runbooks. A 3PAO will ask: “When did you last conduct a ransomware tabletop?”

Today’s answer is “never recorded in our registry”. We have:

- Migration 044_seed_tabletops.sql with 4 scenario cards seeded but conducted_at = NULL — these are templates, not exercises

- /api/v1/tabletop/exercises API ready to record results

- /api/v1/tabletop/cadence to surface “overdue” scenarios on the dashboard

What we don’t have: 4 actually-conducted exercises with timestamps.

This proposal schedules them.

# 3. The 4 scenarios

Already seeded as cards via migration 044. Each has a 3-step inject sequence and predefined objectives.

| # | Scenario | Family | When |
| --- | --- | --- | --- |
| 1 | Ransomware: Postgres encrypted, ransom demand received | ransomware | 2026-07-15 (Q3) |
| 2 | Data breach: stolen admin token enables DSAR-driven exfiltration | data_breach | 2026-08-19 (Q3) |
| 3 | Supply chain: compromised dependency in nightly build | supply_chain | 2026-09-23 (Q3) |
| 4 | Cloud account takeover: compromised CI runner pivots to AWS prod | cloud_account_takeover | 2026-10-21 (Q4) |

All scenarios run monthly mid-month to avoid release weeks + holidays. Each session is 90 minutes; budget 2 hours total including pre-brief and debrief.

# 4. Calendar invite text (paste into the meeting)

Subject: [TABLETOP] {SCENARIO_TITLE} — IR practice exercise

When: {DATE} 10:00–11:30 ICT Where: Google Meet (link TBD) + war-room Slack channel

Hi all,

This is a scheduled tabletop exercise for DSOMM L4 + SOC 2 Type II evidence of incident response practice.

Scenario: {SCENARIO_TEXT_FROM_REGISTRY}

Format: - 0:00–0:10 — Pre-brief: scenario context, objectives, ground rules - 0:10–0:35 — Inject 1 + group response (no spoilers ahead!) - 0:35–1:00 — Inject 2 + group response - 1:00–1:20 — Inject 3 + group response - 1:20–1:30 — Debrief, observations, action items

Ground rules: - Speak as if it were a real incident - No production changes during the exercise - “I would” / “I would call X” is acceptable; we’re testing decision-making, not access - Action items go into /api/v1/tabletop/exercises registry immediately after debrief

Required attendees: list per registry seed

No prep needed — scenario will be shared at exercise start.

Facilitator: {FACILITATOR_EMAIL}

# 5. Pre-exercise checklist (facilitator)

Day-of-exercise, 30 min before:

- ☐ Open /api/v1/tabletop/exercises?scenario_kind={KIND}

- ☐ Pull the seeded card; print or screen-share scenario text

- ☐ Verify all required attendees joined (chase missing)

- ☐ Open shared Google Doc for live note-taking

- ☐ Open Slack war-room channel for asynchronous comments

- ☐ Open /api/v1/audit/bundle in a tab — proves we have evidence to point at during the exercise

# 6. During the exercise

The facilitator runs the 3 injects per the seeded card. For each inject:

- Read the inject verbatim

- Open question to participants: “What do you do?”

- Capture decisions in the live Google Doc with timestamps

- Drift toward objectives: at minute 25/50/85, ask whether the objectives listed in the card have been touched

- Strict timing: 25 min per inject is the budget; cut off discussion to keep all 3 injects in scope

# 7. Post-exercise checklist (within 24h)

- ☐ Update the seeded card via POST /api/v1/tabletop/exercises/{id} with:

  - conducted_at: actual exercise time

  - duration_min: actual minutes (target: 90)

  - participants: comma-separated emails of who joined

  - facilitator: who ran it

  - observations: free-text summary (≥3 paragraphs)

  - action_items: JSON array [{owner, due_date, description}]

  - rating: pass / partial / fail / not_rated

- ☐ File action items as GitHub issues with label tabletop-followup-{Q3|Q4}-2026

- ☐ Send 1-page debrief email to CISO + CTO

- ☐ If rating is fail or partial, schedule a re-do within 30 days

# 8. Observation template

Use this 6-section structure for the observations field. Auditors will read this verbatim — make it readable.

1. Decision quality. What did the team decide, and was it the right call given the inject?

2. Missed signals. What inject details were missed or mis-prioritized?

3. Communication gaps. Where did information stop flowing — across roles, between team and customer, between team and legal?

4. Tooling gaps. What VSP feature would have helped that didn’t exist or wasn’t reached for?

5. Runbook gaps. What runbook step was missing or wrong?

6. Top action item. The single most important change to implement before the next exercise.

# 9. Q3-Q4 2026 calendar

| Date | Time (ICT) | Scenario | Facilitator | Recorder |
| --- | --- | --- | --- | --- |
| 2026-07-15 Tue | 10:00–11:30 | Ransomware | to assign | to assign |
| 2026-08-19 Tue | 10:00–11:30 | Data breach | to assign | to assign |
| 2026-09-23 Tue | 10:00–11:30 | Supply chain | to assign | to assign |
| 2026-10-21 Tue | 10:00–11:30 | Cloud takeover | to assign | to assign |

After Q4 2026: rotate scenarios + add 4 more to the seed (insider threat, DDoS, phishing, third-party outage already exist as scenario families in the schema).

# 10. Budget

| Item | Cost | Justification |
| --- | --- | --- |
| Internal facilitator time (4 × 2h) | $0 | Internal labour |
| External facilitator (optional) | $5,000–$15,000 | Coalfire / Schellman post-engagement add-on |
| Google Meet / Slack | $0 | Already provisioned |
| Note-taking tooling | $0 | Already provisioned |

External facilitator is the budget-line item in 02_CFO_BUDGET_MEMO.md §5 (“Tabletop facilitator (optional)”). Recommendation: skip external for Q3, use internal CISO facilitation; revisit for Q4 if observations show poor decision quality.

# 11. Approvals

| Approved by (CISO): | _____________________ |
| --- | --- |
| Date: | _____________________ |
| Confirmed by Engineering Leads: | _____________________ |
| Date: | _____________________ |

After CISO sign-off:

- CISO sends Google Calendar invites for all 4 sessions

- Facilitator + recorder roles assigned for each

- Schedule appears in /api/v1/tabletop/cadence once first exercise is recorded

- By 31 October 2026, all 4 exercises completed and registered

- Registry data feeds into the SOC 2 Type II evidence bundle from Q1 2027 onwards